## Slide 1: Introduction to Agile

## Slide 2: Team Collaboration Exercise
Present a short skit/roleplay for not more than 3 minutes as a group.
All members to participate
You will get 5 minutes to organize and prepare and I will keep a check on the timer.
Help us organize as a team and collaborate.
The time starts now.
I will be on mute for the next 5 mins.

## Slide 3: Lessons Learnt:
Did we present the play on the topic the PO desired?
What prevented us from doing so?
Learnings – Open Discussion.
What went well?
What went bad?
What can be done to improve the situation?

## Slide 4: What is Agile
An Agile methodology is a collaborative and flexible approach that teams typically adopt to accomplish tasks more efficiently.
The project management methodology is often a more natural way to keep cross-functional team members organized and on track.
Using Agile, they work on various iterations of a project, which is then organized into a prioritized backlog based on end-user feedback.

## Slide 5: 4 Values:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 6: 1. We value individuals and interactions over processes and tools.
People and how they interact, and work together are more valuable than any defined process or tools they use.
Individuals come first.
This value reflects that agile frameworks, including Scrum, are used in complex environments where more is unknown than known.
When the work is complex, Scrum Teams must determine the best way to work together, creating the processes and procedures that work for them, and discarding the processes that aren’t serving them well.
A Scrum Team’s focus is on working together to meet goals, not complying with processes or tools for the sake of doing so.
Is communication between people clear?
Are the teams working well together?

## Slide 7: 2. We value working software over comprehensive documentation
Teams using traditional software development methods sometimes emphasize creating beautiful requirements documents or technical specifications.
While these documents can be helpful in certain situations, agile teams place more focus on delivering a working product.
Anything that helps the team to achieve that goal is beneficial. Anything that does not help the team to deliver that goal is not.
This value does not suggest agile teams disregard documentation—simply that it is less important than delivering a working product.

## Slide 8: 3. We value customer collaboration over contract negotiation
Contracts are necessary in most business environments.
The Agile Manifesto is not against binding agreements.
Instead, reflecting on this value might encourage us to structure contracts that support collaboration between the customer and the team to provide value together.

## Slide 9: 4. We value responding to change over following a plan
This value can lead some to falsely believe that agile teams don’t plan at all when the opposite is true.
Agile teams plan more than teams using traditional project management approaches such as waterfall. They just do so frequently in the face of new information rather than all at once up front.
It makes more sense to plan frequently than to make one grand plan at the beginning when so much can (and does) change along the way.

## Slide 10: 12 principles:

## Slide 11: 1. Satisfy the customer through early and continuous delivery of valuable software.
The image below is a famous example from Henrik Knilberg demonstrating an agile approach to product delivery and comparing It with more traditional methods.
Unlike waterfall or other traditional project management approaches, agilists deliver early and continuously. We are not producing software once in one large delivery. Instead, we're delivering it frequently—or iteratively. Further, our customers must find what we deliver usable and valuable. It's an incremental approach.

## Slide 12: 2. Welcome changing requirements, even late in development.
Traditional methods aim to reduce the amount of change while product development is in flight. Agile does just the opposite. Instead of focusing on reducing variation and changes to the original requirements, Agile frameworks welcome change.
Teams use an agile framework in complex environments, where more is unknown than known. In that context, does it make sense for the team to plan everything at the start, when they know less, or does it make sense to replan regularly as they learn more?

## Slide 13: 3. Deliver working software frequently
All agile frameworks rely upon the principle of delivering working software frequently, but this principle takes it a step further. Teams must deliver working software; not just a cog in the machine, so to speak.
Consider the image.
    The left-hand side of the image represents the traditional way of delivering value to the customer, which is a large deliverable provided after everything envisioned in the final product is complete.
    Contrast this with the right-hand side of the image, which shows an iterative (frequent), incremental (Done) approach for delivering value. Each piece of what is delivered is usable, but it’s a smaller piece of the bigger puzzle.

## Slide 14: 4. Business people and developers must work together daily throughout the project.
Using a traditional approach, the delivery team often goes through a long, intense requirements phase where they frequently meet with the business stakeholders. After they complete the requirements phase, the delivery team disappears to build whatever they understand the stakeholders specified.
Agile is different. Business stakeholders meet regularly with the agile team at a lower level of engagement. In Scrum, this engagement may take place in refinement meetings or at the Sprint Review.
By engaging with stakeholders more frequently, agile teams provide greater visibility into product delivery.

## Slide 15: 5. Build projects around motivated individuals.
Leaders who work with agile teams focus on ensuring that the teams have the support (tools, access, resources) and environment (culture, people, external processes) they need, and then trust them to get the job done.
Successful agile leaders enable teams to deliver value by providing them with the tools that they need to be successful, providing guidance when needed, embracing servant leadership and focusing on outcomes.

## Slide 16: 6. face-to-face conversation
With the greater adoption of Zoom and other meeting platforms, the words face-to-face have taken on a slightly different meaning lately, but the idea behind this principle remains.
The best way to convey information is to have a real-time conversation rather than a back-and-forth via email or messaging app.
For agile teams, this may mean that those who deliver the work speak directly to those using the work. Or it could mean that those who deliver the work collaborate amongst themselves to solve their problems.

## Slide 17: Let’s Rewind
How do you feel does Agile benefit organizations?
Which Value do you think matters most to your current team and can add max value to your team?
Which Principle of Agile would help your team in current state?

## Slide 18: Activity
I want you all to re-create a short scene of Indian team Dressing Room after winning 2011 WC (Sober part only).
  A short 3mins play
  You have 5mins to prepare
  You have 2mins for queries.

## Slide 19: What the events mean?
2 mins for queries and refining the requirement is Grooming of backlog story
5 mins is the Sprint time
3 mins is Sprint Review

## Slide 20: Let us have a Review/ Demo

## Slide 21: Was it a success?
Did we provide something that added value to the PO?
Did we face any challenges?
Were priorities changed in between of the activity?
Did this change impact your performance?
What could have been done differently?

## Slide 22: 7. Working software is the primary measure of progress.
Success isn’t about the percentage of the work we have completed or how well we are sticking to a plan.
In agile, we measure success by the product that we have delivered, and whether it is in a usable state.

## Slide 23: 8. Agile processes promote sustainable development
The team tests the work as it goes and has a series of concrete steps to take.
They have an unwavering focus on the end goal. Because they are delivering value incrementally, each piece is usable and is a step in the direction of the goal because they get constant stakeholder feedback about its value.
This way of approaching work means that the team establishes a steady pace. It’s a much more even paced, satisfying experience.

## Slide 24: 9. Continuous attention to technical excellence and good design enhances agility.
Agile teams should focus not only on feature development but also on ensuring that they deliver high-quality products.
This might include addressing any existing technical debt and preventing its accumulation.
Agile teams using the Scrum framework might work with the Product Owner to include items that increase product quality in the Product Backlog.
Teams can also create a Definition of Done that prevents the accidental accumulation of technical debt by implementing best practices such as regular code reviews and security standards.

## Slide 25: 10. Simplicity—the art of maximizing the amount of work not done—is essential.
Because Agile teams focus on smaller, more frequent deliveries, the attitude of the business stakeholders towards the work often changes.
Instead of asking for every requirement they may need in the future, the agile team can instead focus on the most valuable thing to do next.
This kind of focus can significantly reduce waste, as the agile teams build trust with their customers and stakeholders through frequent delivery of working software.

## Slide 26: 11. The best architectures, requirements, and designs emerge from self-organizing teams.
The architecture for the product emerges along with feature delivery.
Adhering to this principle means that the team doesn’t disappear for months while they figure out the best long-term architecture.
Instead, team members decide how best to build the product while they build the product.
The idea of self-organization is that the people closest to the work are best and figuring out how to do it.

## Slide 27: 12. At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
On a regular basis, the team ask themselves, how it’s going and what changes should they should make
Then they make those changes and repeat the process regularly
A series of small improvements made over time is better than any single reorganization

## Slide 28: Q & A